|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Activity | Member Responsible | Complete by | Review on | Depends on task |
| 1 | New Use Case Description 1 | Aaron | 04/11/25 | 05/11/25 | / |
| 2 | New Use Case Description 2 | Miller | 04/11/25 | 05/11/25 | / |
| 3 | New Sequence Diagram 1 | Zach | 08/11/25 | 09/11/25 | 1 |
| 4 | New Sequence Diagram 2 | Jessica | 08/11/25 | 09/11/25 | 2 |
| 5 | Revised Change Player Setting Use Case Descriptions | Zach | 10/11/25 | 11/11/25 | Await feedback |
| 6 | Revised Move a Frog Use Case Descriptions | Zach | 10/11/25 | 11/11/25 | Await feedback |
| 7 | 2nd Minor release | ALL | 12/11/25 | 13/11/25 | 1,2,3,4,8 |
| 8 | Logical Architecture Diagram | Obada | 09/11/25 | 10/11/25 | 1,2,3,4 |
| 9 | Revised Change Player Setting Sequence Diagram | Obada | 10/11/25 | 11/11/25 | Await feedback |
| 10 | Revised Move a Frog Sequence Diagram | Jessica | 10/11/25 | 11/11/25 | Await feedback |